Product Backlog: **TutorialMaster**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ID | As a… | I want to…. | So that…. | Priority | Sprint | Status |
| 1 | User | Enter the website | I can view homepage & signup there | 1 | 1 | Done |
| 2 | User | make a profile | my information will display | 1 | 2 | Done |
| 3 | User | edit my information | I can change it any time | 2 | 2 | Done |
| 4 | Admin | View header and footer | I can view website details there | 1 | 3 | In progress |
| 5 | Admin | View all the list in my top navbar and sidebar | I can get all the list in organize way. | 2 | 3 | In progress |
| 6 | Admin | Create category for videos | I can organize them properly | 1 | 4 | To be started |
| 7 | Admin | Create video list | I can easily see all video lists. | 2 | 4 | To be started |
| 8 | User | See category lists and add videos | I can add videos as category wise. | 2 | 4 | To be started |
| 9 | User | Search videos | I can easily find which I need | 1 | 5 | To be started |
| 10 | Admin | Create a dashboard | I can monitor and view all the information | 2 | 5 | To be started |