Sprint Backlog: **First Sprint**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1 | As a User, I want to enter the website so that, I can view homepage and signup there. | Design user interface for user home page & signup form. | 3 | 1 | 0 | 0 | 0 | 0 | 0 |
| Write code for home page and form. | 0 | 1 | 1 | 0 | 0 | 0 | 0 |
| Create Database table to store user information. | 0 | 0 | 0 | 1 | 1 | 0 | 0 |
| Connect home page with database. | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| Test the home page & signup | 0 | 0 | 0 | 0 | 0 | 0 | 1 |