Sprint Backlog: **First Sprint**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1 | As a User, I want to make a profile so that, my information will display. | Design user interface for user profile page. | 3 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for user profile page. | 0 | 2 | 1 | 0 | 0 | 0 | 0 |
| Create Database table to store user information. | 0 | 0 | 0 | 1 | 1 | 0 | 0 |
| Connect user profile page with database. | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| Test the user profile page. | 0 | 0 | 0 | 0 | 0 | 0 | 1 |
| 2 | As a User, I want to edit my information so that, I can change it any time | Write code for user profile page to edit the information. | 2 | 2 | 0 | 0 | 0 | 0 | 0 |
| Make Database table to updated to store users updated information. | 0 | 0 | 2 | 1 | 0 | 0 | 0 |
| Display user profile’s updated information in the page | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| Test the user profile updated information. | 0 | 0 | 0 | 0 | 0 | 2 | 0 |